| Name of person/project: Natives – Planting & Management Plan |  |  |  |
| --- | --- | --- | --- |
|  | Management Plan - original plan | Year Activity Planned | Actual - Fill in this column at milestone claim process |
| Block number (same as on your map) | Block |  |  |
| Site preparation – Pre-planting plan (the land preparation needed and timing) | Hard grazing of from Click or tap to enter a date. to Click or tap to enter a date. (2 weeks before planting) OR/AND Spot spraying on Click or tap to enter a date. with (e.g. chemical type/rate) OR/AND Broadcast spraying on Click or tap to enter a date. with (e.g. chemical type/rate) Specific weed control of See https://www.weedbusters.org.nz/ for weed identification and control methods |  | Milestone 1 Actual site preparation was Click or tap here to enter text. |
| Planting and spacing/ stocking rate | Species Number and type of tree species are: Click or tap here to enter text. (e.g. titoki, rimu, matai) Number and type of other species are: Click or tap here to enter text. (e.g. flaxes, sedges) Spacingm X m For an initial stocking rate of stems/ha |  | Milestone 1 Actual stocking rate is stems/ha |
| Planting quality control check | Quality control check to be carried out by |  | Quality control check was carried out by Used transect of m to check for: Wrong spacing, Poor site selection, Tree damaged, Loose tree, Poor cultivation, Roots wrong, Tree not vertical, Planted too shallow/deep |
| Post-planting plan (for example: releasing, silviculture) | Spot releasing on Click or tap to enter a date. Using (e.g. type chemical/rate) OR/AND Mulching using On Click or tap to enter a date. Other post-planting maintenance Click or tap here to enter text. |  | Milestone 2 actual releasing was Click or tap to enter a date. |
| Fencing Plan | See map for location of ☐ new fence ☐ replaced fence required on boundary Fencing type (e.g. conventional post and batten 7 wire) Click or tap here to enter text. Length of fence: m |  | Milestone 1 Actual fencing: Fencing type (e.g. conventional post and batten 7 wire) Click or tap here to enter text. Length of fence: m |
| Pest control plan (weed and animal) | Main plant pest is Click or tap here to enter text. (e.g. blackberry, old man’s beard etc.) Plant pest control (type/rate chemical and/or mechanical) Click or tap here to enter text. Main animal pests are Click or tap here to enter text. (e.g. possums, hares, deer, wallaby) Animal pest control (e.g. poisoning, shooting, trapping etc.) Click or tap here to enter text. |  | Milestone 1 Actual pest control Click or tap here to enter text. Milestone 2 Actual pest control Click or tap here to enter text. |
| Who will do the planting? | ☐I will ☐My community will help me ☐Planting contractor: Click or tap here to enter text. ☐Other (specify) Click or tap here to enter text. |  | Milestone 1 Planting was done by Click or tap here to enter text. |
| Trees maintained | Second round of releasing to be completed by Click or tap to enter a date. Using: ☐ chemical (specify) Click or tap here to enter text. ☐ hand releasing |  | Milestone 3 |